PRODUCT PLAN

Donovan's Daily Brief

Personal Intelligence System  →  Startup Product

| STATUS Personal prototype running | GOAL Launch TestFlight MVP | TIMELINE 4–8 weeks part-time |
| --- | --- | --- |

## 1. Vision & Positioning

Core Idea

A widget-first daily intelligence brief that gives users a calm, dense, sourced summary of what matters — without feeds, without scrolling, without noise.

| What it IS - Clean, condensed daily brief - Widget-first — stays on home screen - Personalized by topic + depth - Dense, sourced, analytical - Feels like a weather glance - One run per day — no feeds | What it is NOT - Another news feed or aggregator - AI chatbot or assistant - Newsletter clone - Doomscrolling trigger - Gimmicky AI wrapper - Promise of zero bias |
| --- | --- |

POSITIONING LINES — Pick & Test "Delete Twitter. Still know what's happening." "The 5-minute intelligence brief." "Stop reading five versions of the same story." "Signal without the noise."

CRITICAL: Marketing Framing Do NOT lead with AI. AI is the engine, not the brand. Marketing should focus on clarity, time saved, and the anti-doomscrolling angle. "AI aggregator" is a crowded, off-putting category. Lead with outcome, not technology.

## 2. Target User

| Primary Audience - Digital minimalists / screen-time reducers - Users of Brick, Opal, ScreenZen, Freedom - Busy students and young professionals - Engineers, founders, analysts, investors - People who want facts without arguments | Behavioral Signals - Already trying to cut back on social media - Check weather/stocks widget daily - Frustrated by reading 5 versions of same story - Want daily situational awareness in < 10 min - Would describe themselves as "productivity-minded" |
| --- | --- |

## 3. Competitive Landscape

| Product | Differentiator | Weakness vs. Us | Threat Level |
| --- | --- | --- | --- |
| Morning Brew | Newsletter brand / voice | One-size-fits-all, email | Low |
| Ground News | Bias comparison layer | Still feed-based | Medium |
| Feedly / Feedly AI | Monitoring / power users | Complex, not glanceable | Low |
| Apple News | Native iOS distribution | Feed-first, ad-supported | Medium |
| AI digest apps | Automation / speed | Generic, no widget UX | Medium |

Our Edge No competitor combines: widget-first UX + extremely simple setup + highly condensed personalized briefing + user-defined topic depth and order + anti-doomscrolling positioning. Differentiation is UX + positioning + output quality, not idea novelty.

## 4. Product Architecture

Two-Stage Pipeline (Core Architecture Insight)

This is the key architectural decision. One fixed global run serves all free users at near-zero marginal per-user cost. Personalization is assembly, not generation.

PHASE 1 Global Intelligence Layer — runs once per day Process: Collect RSS / public APIs → cluster stories → deduplicate → rank → synthesize per-category outputs → store to DB Output per category: ranked developments, headline, summary, why it matters, sources used — stored at multiple depth levels Model: Likely Opus for quality. Fixed daily cost (~$3–8/day estimated). Acceptable as shared infrastructure cost.

PHASE 2 Personalized Assembly Layer — per user, on demand Process: Read user settings (selected categories, depth, order, widget toggle) → assemble from precomputed store → serve via API → render in app + widget Cost: Near-zero marginal API cost per free user. No per-user LLM calls in V1. Scales cleanly.

Depth Level System - Depth 1 — headline only - Depth 2 — headline + one-line summary - Depth 3 — headline + short summary - Depth 4 — headline + summary + key facts - Depth 5 — headline + summary + key facts + why it matters + what to watch

## 5. Data Model

Daily Summaries Table  (shared, generated once)

| Field | Type | Notes |
| --- | --- | --- |
| date | date | Run date — one record per category per day |
| category_id | string | e.g. "ai", "geopolitics", "markets" |
| headline | string | Top development of the day for this category |
| short_summary | text | 1–2 sentences, depth 1–2 |
| medium_summary | text | 3–5 sentences, depth 3 |
| deep_summary | text | Full bullets + implications, depth 4–5 |
| sources | json[] | [{name, url, published_date}] — max 5 |
| ranking | int | Priority score for the day within category |

User Settings Table  (per user)

| Field | Type | Notes |
| --- | --- | --- |
| user_id | uuid | Foreign key → auth.users |
| category_id | string | References category |
| selected | bool | Is this category in user's brief? |
| order_index | int | User-defined sort order |
| depth_level | int 1–5 | How much detail for this category |
| widget_enabled | bool | Does this category show in widget preview? |

CRITICAL: Define Data Contract First Before building either the pipeline or the app, define the exact JSON shape the app will consume. Without this, you will finish the pipeline and then reshape it 3+ times to fit the app. Even a rough schema written on paper first will save significant rework.

## 6. Category Strategy

V1 Principle Predefined categories only — no custom topics in V1. Custom topics sound powerful but add major complexity: messy UX, overlapping inputs, targeted retrieval cost, backend complexity. Predefined categories improve prompt reliability, caching, and user onboarding simplicity.

Recommended V1 Category Set  (12 core, not 20)

Start tighter. A focused category set is more coherent with the 'signal not noise' brand. Add more later based on user requests.

| V1 Categories — Launch - AI & Machine Learning - Geopolitics - Markets & Economy - Energy & Commodities - Cybersecurity - Technology & Big Tech - Startups & Venture - Science & Research - Global Policy & Defense - Business & Finance - Climate & Environment - Healthcare | Later / V2 Add-ons - Crypto & Digital Assets - Space - Real Estate - Manufacturing & Supply Chain - Education - Consumer Tech - Transportation - Sports (premium / niche) Premium Only - Custom monitored topics - Company-specific monitoring - Portfolio-linked market news |
| --- | --- |

## 7. Tech Stack

Guiding Principle Use boring, simple, well-documented tools. Do not invent infrastructure. Do not use microservices. Pick the thing that gets you to a working demo fastest.

| Layer | Tool | Reason |
| --- | --- | --- |
| Pipeline | Python (existing) | Already built, working, proven |
| Auth + DB | Supabase | Postgres + auth + API out of the box, generous free tier, simple SDK |
| iOS App | SwiftUI | Native performance, WidgetKit access, best iOS ecosystem integration |
| Widget | WidgetKit | First-class iOS widget system, data via App Groups or API |
| API | Supabase Edge Functions or FastAPI | Simple REST layer between pipeline and app |
| AI Model | Claude (Anthropic) | Best structured output quality for briefing format |
| Hosting | GitHub Pages (current) | Fine for now, move to Supabase or Vercel for app backend |

SwiftUI Warning SwiftUI + WidgetKit is the real wildcard if you have no prior iOS experience. WidgetKit has genuine quirks: timeline entries, refresh budgets, data fetching limitations. Budget extra time here specifically — not just for app UI, but for widget data flow.

## 8. Build Roadmap

Recommended Sequence Adjustment Suggested approach: Web-first, then native. Build a web app (React or clean HTML/JS) with auth and category selection first. This is deployable, demonstrable, and buildable without SwiftUI. The iOS app then becomes a native wrapper around something already working — far easier than building app + backend simultaneously. This means you have something to show in 2–3 weeks instead of 8.

PHASE 0 Foundation (Already Done) - Daily Python pipeline running - Claude API integration working - HTML output + GitHub Pages hosting - Scriptable widget pulling live data - 7-day history dedup system - Email delivery to configured recipients - Run health logging (runs.log) - Geopolitics section + international sources

PHASE 1 Content Engine Polish (1–2 weeks) Goal: generate one clean JSON/DB payload for ~12 categories per day. If this isn't good, nothing else matters. - Define output schema / data contract for all depth levels - Restructure pipeline to output per-category structured JSON - Store to Supabase (date, category, depth 1–5 content, sources, ranking) - Add structured logging and error alerting - Test across multiple news cycles — validate quality

PHASE 2 Backend + Auth (1 week) Goal: users can create accounts and save settings. - Supabase project setup (auth, users table, settings table) - User settings model: selected categories, depth, order, widget toggle - Simple API endpoint: GET /brief?user_id=... returns assembled content - Test data contract between pipeline and API

PHASE 3 Web App (1–2 weeks) Goal: something real and shareable before touching iOS. - Login / signup page - Category settings page (select, reorder, set depth) - Daily brief page — reads from API - Keep it simple — functionality over design at this stage - Deploy to Vercel or Supabase hosting

PHASE 4 iOS App + Widget (2–3 weeks) Goal: native app with working widget — TestFlight-ready. - SwiftUI app: login, settings page, brief page - Fetch from same API used by web app - WidgetKit widget: preview of top selected categories - Widget tap opens full brief in app - Handle widget refresh budgets and timeline entries

PHASE 5 TestFlight + Polish (1 week) Goal: stable enough to share and demo. - TestFlight submission and internal testing - Fix crash / UX issues from real device testing - Tighten onboarding — first-run experience matters most - App Store listing prep (screenshots, description)

## 9. V1 Feature Boundaries

| Item | Status | Notes |
| --- | --- | --- |
| User auth / accounts | V1 | Supabase handles this simply |
| ~12 predefined categories | V1 | Tighter than 20 — more coherent |
| Category selection + order | V1 | Core personalization |
| Depth level per category (1–5) | V1 | Key differentiator |
| Widget toggle per category | V1 | Controls widget preview |
| Daily brief page (app) | V1 | Core content surface |
| iOS widget | V1 | Central to product concept |
| Web app version | V1 (first) | Build this before iOS |
| Email digest | Done | Already implemented in personal system |
| Run health logging | Done | Already implemented |
| Push notifications | Later | V2 — adds complexity, not core |
| Custom topics | Later | Premium feature — different architecture |
| Billing / subscriptions | Later | After you have real users |
| Source selection UI | Later | Backend concern, not user concern in V1 |
| Per-user AI generation | Later | Premium tier — variable cost model |
| Archive / history view | Later | Nice to have, not core |
| Social sharing | Later | Could be interesting but not now |
| Android | Later | iOS first — WidgetKit is the differentiator |

## 10. Monetization Model

| Free Tier - All predefined categories - Depth 1–3 for each category - Widget with selected categories - Served from precomputed content - Near-zero marginal cost per user Cost Structure - Fixed: ~$3–8/day global pipeline run - Variable: near-zero per free user - Predictable: cost doesn't scale with users | Paid Tier (~$5–10/month) - Full depth 4–5 for all categories - Custom monitored topics - Portfolio-linked market news - Brief archive / history - Priority model (Opus) Why Custom Topics = Paid - Broad categories → shared dataset - Niche topics → targeted retrieval job - Retrieval is the real variable cost - Natural compute-based reason to charge |
| --- | --- |

Realistic Success Targets • 50–200 users: Real traction, strong portfolio signal • 10–30 paying users: Proof of monetization, meaningful for interviews • 100–500 paid: Excellent indie outcome. Not required for success.

## 11. Legal & Content Rules

- Use RSS feeds, public APIs, and publicly available snippets only — no scraping full article bodies

- Paraphrase everything — never reproduce article text verbatim

- Store only: headline, source name, URL, short snippet, AI summary, topic tags

- Include source attribution in every brief section

- Include a 'Sources referenced today' section in the full brief

- Do not use paywalled content

- Facts are not copyrightable — analysis and paraphrasing are safe

- This is an aggregator + summarizer, not a republisher — that distinction matters legally

Portfolio / Resume Assessment For a portfolio project or prototype, this approach is standard and well-precedented. Recruiters and interviewers will see this as an automated intelligence pipeline / summarization product, not a scraper. The legal risk increases only at scale with direct republishing — not with a small paraphrasing tool using public sources.

## 12. Risks & Honest Assessment

| Risk | Level | Mitigation |
| --- | --- | --- |
| SwiftUI / WidgetKit learning curve | High | Budget extra time. Build web app first — iOS becomes a wrapper. |
| Data contract undefined → rework | High | Define exact JSON schema before writing any app code. |
| Scope creep / overbuild | High | V1 boundaries table is your contract with yourself. No exceptions. |
| Category crowding / noisy pipeline | Medium | Start with 12 tight categories. Quality > quantity. |
| Consumer news habit change | Medium | Widget-first helps. Expect slow organic growth. |
| App Store rejection | Low | Daily briefing + widget is a normal app pattern. Rejection likely fixable. |
| API cost explosion | Low | Fixed global run cost. Free users have near-zero marginal cost. |

## 13. Open Questions / Next Decisions

- What does the exact JSON output schema look like per category, per depth level? (Define this first)

- Supabase or another backend? (Supabase recommended — lowest friction)

- Web app framework? (React vs. plain HTML/JS — React if comfortable, HTML if not)

- 12 category names and IDs finalized?

- Widget preview: how many items shown? Scrollable or static?

- Onboarding flow: what does a new user see first?

- Free tier depth cap: depth 1–3 or 1–4?

- Custom topic architecture: how does targeted retrieval work when built?

## 14. Master Principle

The Single Rule Build the smallest impressive version. Finish it. Ship it. A working, deployed, shareable product that does one thing well beats an unfinished product that does ten things. Every feature decision should be evaluated by: does this help ship faster or does it delay shipping?